## Slide 1: Agile Presentation
Mason McCormick
CS-250
SNHU

## Slide 2: Scrum-agile Team Roles
Developers
  Plan for the Sprint and Sprint Backlog
  Adapting daily to reach the Sprint Goal
  Peer-to-Peer accountability
Product Owner
  Develop and communicate Product Goal
  Create and communicate Product Backlog items
  Setting priority on Backlog items
Scrum Master
  Coaches the team
  Helps to remove items causing progress to slow
  Hosts the Scrum events
  Communication between stakeholders and Scrum team
  Set the standard for Product Backlog items
  (Schwaber & Sutherland, 2020)

## Slide 3: SDLC Phases
Software Development Life Cycle
Planning
  Use the data gathered from the parties involved to develop a plan, identified the needed resources and potential risks involved.
Defining
  Creation of a Software Requirement Specification and approval for it. Product owner defines what is needed by the stake holders.
Designing
  Creation of a Design Document Specification based on the SRS, once approved will become the base for the product.
Building
  Creation of the product. The development team starts creating sections of the final product and completes them from the Product Backlog.
Testing
  Testing of the product for defects or design flaws and retested until no more defects are detected. During this phase the developer and tester would work closely to solve issues that may arise. Testing also occurs during all stages of development during an Agile approach.
Deployment
  After all the previous steps of have been completed it is time to release the product to the markets to be sold.
  (SDLC tutorial)

## Slide 4: Waterfall Approach
Building
  One of the main differences that you may see between the two can be during the building phase of the project. This phase may consist of longer projects that do not yield a result until the very end. Typically, there is not a product until then end.
Planning
  The plan that is designed during the SDLC at the beginning is rigid, changing that can result in starting the project over again.
During this model, all steps of the previous components are finished before moving onto the next step in the SDLC.
(SDLC - waterfall model)

## Slide 5: Waterfall or Agile
Agile
  Consistent changes to the project
  Using feedback from the stakeholders
  Higher focus on development versus planning.
  When using the agile method, the projects you will focus it on are changing and constantly adapting to what is needed. There are a lot more freedoms allowed when using this method and portions of the final product are done in small groups with daily goals to achieve.
Waterfall
  Well defined plan without the worry of changes
  Short term projects
  Lower level of involvement from the stakeholders
  Higher focus on planning
  When using the waterfall method, the project does not really deviate from the initial planning phase, as this can cause issues and cause parts of the project to be abandoned completely. The phases are finished before moving onto the next phase in the model. This can have a higher risk associated with it due to the project being completed brought to gather at the very end.

## Slide 6: References
Schwaber, K., & Sutherland, J. (2020, November). The 2020 Scrum GuideTM. Retrieved February 23, 2021, from https://scrumguides.org/scrum-guide.html#scrum-team
SDLC tutorial. (n.d.). Retrieved February 23, 2021, from https://www.tutorialspoint.com/sdlc/index.htm
SDLC - waterfall model. (n.d.). Retrieved February 23, 2021, from https://www.tutorialspoint.com/sdlc/sdlc_waterfall_model.htm